A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. It is usually estimated using the Fibonacci series.

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Story Points – 1, 2, 3, 5

## Sprint 1

- Service Portal & Access (Epic 1)
 >Access ServiceNow Service Portal (USN-1) – 2

- Metro Ticket Booking (Epic 2)
>Open Book a Metro Ticket Catalog Item (USN-2) – 3
>Enter Starting Station, Destination, Journey Type and Passenger Count (USN-3) – 3
>Submit Complete Metro Ticket Request (USN-6) – 2

- Validation & Form Behaviour (Epic 3)
>Validate Mandatory Ticket-Booking Fields (USN-4) – 3
>Implement Dynamic Form using UI Policies and Client Scripts (USN-5) – 3
>Validate Journey Details before Processing (USN-7) – 3

Total Story Points in Sprint 1 = 2 + 3 + 3 + 3 + 3 + 2 + 3 = 19

## Sprint 2

- Fare & Request Processing (Epic 4)
>Calculate Applicable Metro Fare (USN-8) – 3
>Process Ticket Request using Flow Designer / Automation (USN-9) – 5
>Create and Store Ticket Record (USN-10) – 3

- QR Ticket Generation (Epic 5)
>Generate Unique QR-Based Digital Metro Ticket (USN-11) – 5
>View Generated Digital Ticket (USN-12) – 3

- Notifications & Verification (Epic 6)
>Receive Ticket / Request Status Notifications (USN-13) – 2
>Verify Ticket using QR Code (USN-14) – 3

Total Story Points in Sprint 2 = 3 + 5 + 3 + 5 + 3 + 2 + 3 = 24

## Total Story Points

Sprint 1 = 19

Sprint 2 = 24

### Velocity

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 19 + 24 = 43

No. of Sprints = 2

Velocity = 43 / 2

Velocity = 21.5 Story Points per Sprint

Your team’s velocity is 21.5 Story Points per Sprint.