Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date |  |
| --- | --- |
| Student ID | 23NU1A4221 |
| Project Name | Metro ticket Generating System in ServiceNow |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Service Portal & Access | USN-1 | As a user, I can access the ServiceNow Service Portal for metro ticket booking. | 2 | High | ____________ |
| Sprint-1 | Metro Ticket Booking | USN-2 | As a user, I can open the “Book a Metro Ticket” catalog item. | 3 | High | ____________ |
| Sprint-1 | Metro Ticket Booking | USN-3 | As a user, I can enter starting station, destination station, journey type, and passenger count. | 3 | High | ____________ |
| Sprint-1 | Validation & Form Behaviour | USN-4 | As a user, I can receive validation for mandatory ticket-booking fields. | 3 | High | ____________ |
| Sprint-1 | Validation & Form Behaviour | USN-5 | As a user, I can use a dynamic form controlled by UI Policies and Client Scripts. | 3 | Medium | ____________ |
| Sprint-1 | Metro Ticket Booking | USN-6 | As a user, I can submit a complete metro ticket request. | 2 | High | ____________ |
| Sprint-1 | Validation & Form Behaviour | USN-7 | As the system, I can validate the journey details before processing the request. | 3 | High | ____________ |
| Sprint-2 | Fare & Request Processing | USN-8 | As the system, I can calculate the applicable metro fare from the journey details. | 3 | High | ____________ |
| Sprint-2 | Fare & Request Processing | USN-9 | As the system, I can process the ticket request using Flow Designer / Automation. | 5 | High | ____________ |
| Sprint-2 | Fare & Request Processing | USN-10 | As the system, I can create and store a ticket record for the submitted request. | 3 | High | ____________ |
| Sprint-2 | QR Ticket Generation | USN-11 | As a user, I can receive a unique QR-based digital metro ticket. | 5 | High | ____________ |
| Sprint-2 | QR Ticket Generation | USN-12 | As a user, I can view the generated digital ticket. | 3 | High | ____________ |
| Sprint-2 | Notifications & Verification | USN-13 | As a user, I can receive ticket/request status notifications. | 2 | Medium | ____________ |
| Sprint-2 | Notifications & Verification | USN-14 | As station authority, I can verify a ticket using its QR code. | 3 | High | ____________ |

The product backlog below is prepared for the Metro Ticket Generating System in ServiceNow. The user stories are grouped into two proposed sprints and estimated using Fibonacci-style story points

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 19 | 6 Days | Proposed | Proposed | 19 | Proposed |
| Sprint-2 | 24 | 6 Days | Proposed | Proposed | 24 | Proposed |

Velocity

- Total Story Points: 43 (Sprint-1: 19 + Sprint-2: 24)

- Number of Sprints: 2

- Team Velocity: 43/2=21.5 story points per sprint

- Average Velocity per Day: 21.5/6=3.58 story points/day

Burndown Chart

- X-axis: Sprint Days (1–6)

- Y-axis: Remaining Story Points (starting at 19 for Sprint-1, 24 for Sprint-2)

- Ideal Line: Linear decline to 0 by Day 6.

- Actual Line: Updated daily during execution to reflect completed stories.